|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ld. | User story | tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 |
| 1 | As a customer, I want to customize my plan according to my comfort | Design Interface for the customer to choose package. | 3 | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
|  |  | Implement codes for the page | 0 | 4 | 3 | 0 | 0 | 0 | 0 | 0 |
|  |  | Create database relation | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
|  |  | Connect database to the severs |  |  | 1 |  |  |  |  |  |
|  |  | Testing phase | 0 | 0 | 0 | 2 | 2 | 3 | 0 | 0 |
| 2 | As a travel agent, I want to add travel packages | Log in page | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
|  |  | User interface | 0 | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
|  |  | Add payment system | 0 | 0 | 0 | 0 | 3 | 2 | 0 | 0 |
|  |  | Testing phase | 0 | 0 | 0 | 0 | 5 | 4 | 0 | 0 |
| 3 | As an Admin, I want to overlook the relation between customers and travel agencies. | Design Interface | 4 | 2 | 1 | 0 | 6 | 6 | 0 | 0 |
|  |  | Database creation | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 |
|  |  | Database relation and a system to monitor database | 0 | 0 | 0 | 2 | 1 | 0 | 0 | 0 |
|  |  | Verification and monitoring both user and travel agent. | 0 | 0 | 0 | 0 | 1 | 1 | 0 | 0 |
|  |  |  |  |  |  |  |  |  |  |  |